SP 1

Attendees: <Yonicel Leyva, Roberto Murillo, Ali Mustafavi>

Start time: <4:30 PM>

End time: <9:30 PM>

After discussion, the velocity of the team were estimated to be 30.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* Create Database
* Create Register backend
* Create Login backend
* Create Register UI
* Create Login UI

The team members indicated their willingness to work on the following user stories.

* <Roberto Murillo>
* Create Register UI
* Create Login UI
* <Yonicel Leyva>
* Create Database:
  + Account=>email/username,password,organization,name,lname
* Create Register backend
* Create Login backend

SP 2

Attendees: <Yonicel Leyva, Roberto Murillo, Ali Mustafavi>

Start time: <4:30 PM>

End time: <9:30 PM>

After discussion, the velocity of the team were estimated to be 36.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* Homepage with google map
* Report building hazard form
* View profile
* Forgot password

The team members indicated their willingness to work on the following user stories.

* <Roberto Murillo>
* Homepage with google map
* Forgot password
* <Yonicel Leyva>
* Report building hazard form
* View profile

SP 3

Attendees: <Yonicel Leyva, Roberto Murillo, Ali Mustafavi>

Start time: <5:30 PM>

End time: <6:00 PM>

After discussion, the velocity of the team were estimated to be 24.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* View map marker
* View assessment report
* Evaluate assessment report
* Filter map markers

The team members indicated their willingness to work on the following user stories.

* <Roberto Murillo>
* View assessment report
* Evaluate assessment report
* <Yonicel Leyva>
* View map marker
* Filter map markers

SP 4

Attendees: <Yonicel Leyva, Roberto Murillo, Ali Mustafavi>

Start time: <5:30 PM>

End time: <6:00 PM>

After discussion, the velocity of the team were estimated to be 25.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* Assessment statistics
* Map selection

The team members indicated their willingness to work on the following user stories.

* <Roberto Murillo>
* Assessment statistics
* Bug fix: Fix assessment evaluation privileg
* Bug fix: Fix choices for evaluation
* <Yonicel Leyva>
* Map selection
* Bug fix: Fix create assessment

SP 5  
Attendees: <Yonicel Leyva, Roberto Murillo, Ali Mustafavi>  
Start time: <5:30 PM>  
End time: <6:00 PM>  
  
After discussion, the velocity of the team were estimated to be 23.  
  
The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.  
  
Customize top bar with logo

Review Evaluator  
  
The team members indicated their willingness to work on the following user stories.  
<Roberto Murillo>  
Assessment statistics  
Customize top bar with logo  
  
<Yonicel Leyva>  
Review Evaluator